Technical Specifications

Frontend Deployment — Engineering Reference Document

Engineering Platform Team

Overview & Objectives	3

System Requirements	3

Architecture Summary	3

Component Breakdown	3

API Integration Requirements	4

Environment Configuration	4

Deployment Process	4

Testing & QA Criteria	5

Rollback Plan	5

Appendix — Glossary	6

Overview & Objectives

This document defines the complete technical specification for deploying the frontend application to production and staging environments. It is intended for engineers, DevOps personnel, and QA teams responsible for building, releasing, and validating frontend releases.

The primary objective is to establish a consistent, repeatable, and auditable deployment process that minimises downtime, reduces configuration drift between environments, and ensures every release meets the required quality gates before reaching end users.

Secondary objectives include standardising environment configuration values, defining clear rollback criteria in the event of a failed release, and documenting the API contracts the frontend depends on so integration issues are caught before deployment rather than after.

System Requirements

| Category | Requirement | Notes |
| --- | --- | --- |
| Node.js Runtime | v20.x LTS or higher | Required for build tooling and SSR |
| Package Manager | pnpm 9.x | Lockfile committed to repository |
| Browser Support | Last 2 versions of Chrome, Edge, Firefox, Safari | No IE11 support |
| Build Memory | 4 GB minimum, 8 GB recommended | CI runner allocation |
| CDN / Static Hosting | HTTP/2 or HTTP/3 capable edge network | Required for asset delivery |
| TLS | TLS 1.2 minimum, TLS 1.3 preferred | Enforced at load balancer |
| CI/CD Platform | GitHub Actions or equivalent | Pipeline defined in repository |

Architecture Summary

The frontend is a statically generated single-page application, built once per release and served from a global content delivery network. Dynamic data is retrieved client-side through a versioned REST API gateway, with authentication handled via short-lived bearer tokens.

Build artifacts are produced by the CI pipeline, hashed for cache-busting, uploaded to object storage, and then promoted to the CDN edge through an atomic deployment switch. This ensures that partially uploaded releases are never served to end users.

Environment-specific behaviour (API endpoints, feature flags, analytics keys) is injected at build time via environment variables rather than hard-coded, allowing the same build pipeline to produce artifacts for development, staging, and production without code changes.

Component Breakdown

| Component | Responsibility | Key Technology |
| --- | --- | --- |
| App Shell | Routing, layout, global state providers | React, React Router |
| Design System | Shared UI primitives and theming | Styled Components, Tokens |
| Data Layer | API client, caching, request retries | TanStack Query, Axios |
| Auth Module | Session handling, token refresh | OIDC client, JWT |
| Build Pipeline | Bundling, minification, hashing | Vite, Rollup |
| Monitoring | Error tracking and performance metrics | Sentry, Web Vitals |

API Integration Requirements

All frontend data access must go through the versioned API gateway at the path prefix shown below. Direct calls to internal services are prohibited from client code.

Every request must include a valid bearer token in the Authorization header. Tokens are refreshed automatically by the Auth Module when fewer than 5 minutes of validity remain. Requests that receive a 401 response must trigger a single silent refresh attempt before falling back to a login redirect.

Environment Configuration

| Variable | Development | Staging | Production |
| --- | --- | --- | --- |
| NODE_ENV | development | staging | production |
| API_BASE_URL | http://localhost:4000 | https://staging-api.example.com | https://api.example.com |
| CDN_BASE_URL | n/a | https://staging-cdn.example.com | https://cdn.example.com |
| FEATURE_FLAGS_ENABLED | true | true | false |
| SENTRY_DSN | disabled | staging-dsn | prod-dsn |
| LOG_LEVEL | debug | info | warn |

Deployment Process

1.  Merge the release branch into main after all required approvals and status checks pass.

2.  CI pipeline installs dependencies using the committed lockfile and runs the full lint, type-check, and unit test suite.

3.  Pipeline builds the production bundle with environment variables injected for the target environment.

4.  Build artifacts are hashed, packaged, and uploaded to versioned object storage.

5.  Automated smoke tests run against the uploaded artifact in an isolated preview URL.

6.  On successful smoke tests, the deployment is promoted by atomically updating the CDN origin pointer to the new artifact version.

7.  Post-deployment health checks confirm HTTP 200 responses on key routes and validate API connectivity.

8.  Release is tagged in version control and the deployment is recorded in the release log with timestamp and artifact hash.

Testing & QA Criteria

| Criteria | Threshold | Enforcement |
| --- | --- | --- |
| Unit Test Coverage | 85% minimum on changed files | CI pipeline gate |
| Type Checking | Zero TypeScript errors | CI pipeline gate |
| Accessibility (axe) | Zero critical violations | Automated audit |
| Lighthouse Performance | Score of 85 or higher | CI pipeline gate |
| Cross-Browser Smoke Test | Pass on all supported browsers | Automated + manual spot check |
| Visual Regression | No unapproved diffs | Snapshot comparison tool |

Rollback Plan

Because releases are promoted through an atomic pointer switch rather than an in-place overwrite, rollback is achieved by repointing the CDN origin back to the last known-good artifact version, which is retained in object storage for a minimum of 30 days.

Rollback must be triggered immediately if any of the following are observed within 15 minutes of a release: error rate increase greater than 2 percent above baseline, a critical user-facing feature becoming unavailable, or failed health checks on key routes.

1.  On-call engineer confirms the incident against the rollback triggers defined above.

2.  Execute the rollback command to repoint the CDN origin to the previous artifact hash.

3.  Verify health checks return to baseline within 5 minutes of rollback execution.

4.  Notify stakeholders via the incident channel with root cause summary and rollback confirmation.

5.  Schedule a post-incident review within 2 business days to document findings and preventative actions.

Appendix — Glossary

| Atomic Deployment | A release strategy where traffic is switched to a new artifact in a single, indivisible operation, preventing partial rollouts. |
| --- | --- |
| CDN | Content Delivery Network — a distributed set of edge servers that cache and serve static assets close to end users. |
| Feature Flag | A configuration toggle that enables or disables functionality without requiring a new deployment. |
| Smoke Test | A minimal set of automated checks run immediately after deployment to confirm basic functionality. |
| SSR | Server-Side Rendering — generating HTML on the server prior to sending it to the client. |
| Bearer Token | A short-lived credential passed in the Authorization header to authenticate API requests. |
| Health Check | An automated endpoint or route probe used to confirm a service is operating correctly post-deployment. |
| Artifact Hash | A content-derived checksum used to uniquely identify and cache-bust a specific build output. |